POWERHOUSE CASTING

BookingPro — Updated Developer Brief  v2.0

Budget: $700 CAD  |  Timeline: 3–4 days  |  Stack: React · Supabase · Resend · Google Sheets · Vercel

Overview

This is an updated brief. The frontend (CastingBookingPro.jsx) has been revised — use the new file CastingBookingPro-5.jsx. Do not use the previous version. The backend tasks remain as originally scoped, with additions noted below.

Three files are included with this brief:

•  CastingBookingPro-5.jsx — Updated React frontend. All new UI features are built in.

•  CastingBookingApp_PRD.md — Full product requirements (unchanged, refer to Sections 4, 9, 10).

•  ProjectTelecomm_BookingSheet.html — Booking sheet output reference format.

Task Summary

| Task | Type | Notes |
| --- | --- | --- |
| Email sending (Resend/SendGrid) | Backend | Initial booking request + reminder emails |
| Supabase database | Backend | All tables per Section 4 + new tables below |
| Google Sheets sync | Backend | Auto-create sheet per job, real-time row updates |
| Vercel deployment | Backend | Deploy frontend + API routes |
| Agent address book | Both | Supabase table + autocomplete already in JSX |
| AI smart paste parser | Backend | Claude API call — UI already built in JSX |
| PDF receipt per submission | Backend | Auto-generate + store in Supabase on submit |
| Legal records ZIP export | Backend | Download all PDFs per job as ZIP |
| Save-and-return (agent form) | Backend | Persist partial form state by token |
| French language toggle | Backend | V2 flag — architecture only, no translation needed now |

1. Backend Tasks (Original + New)

1.1 Email — Resend or SendGrid

Wire the following email triggers. Templates are already defined in the PRD Section 5.7.

•  Initial booking request email — triggered when casting director clicks 'Send All Requests' on a job

•  Reminder email — triggered when casting director clicks 'Remind' on a specific actor row

•  Confirmation to casting director when an agent submits

⚠️  The reminder modal in the JSX currently says 'copy and paste into your email.' Remove that note once email is wired.

1.2 Supabase — Database Schema

All tables from PRD Section 4 are required. Add the following new tables:

New: agent_contacts

•  id, agency_name, agent_name, agent_email, agent_phone — one row per known agent

•  Used to power the autocomplete on the Add Actor modal

•  Auto-populated: every time a new agent submits a form, upsert their details into this table

•  Casting director can also manually add/edit contacts

New: job_templates

•  id, template_name, client, category, union_type, usage_terms — one row per saved template

•  Casting director creates templates from the New Job modal

New: form_progress

•  token (FK to booking), step (0–3), form_data (JSONB), updated_at

•  Saves partial agent form state so agents can return and continue

•  Cleared on successful submission

1.3 Google Sheets Sync

As per PRD Section 7. Additional requirements:

•  Rate columns (Session Rate, Buyout/Usage Fee) must be present — production needs to see all rates for payment on non-union productions

•  Conflict declaration, booking acceptance, and legal indemnification columns must be included

•  Overdue rows auto-highlighted red

•  Sheet updates within 60 seconds of any submission

1.4 PDF Receipt & Legal Records

As per PRD Section 9.2. Every submission generates a PDF containing:

•  Full legal indemnification text as it appeared on the form

•  Agent typed signature + timestamp (UTC) + IP address + browser/device string + form token

•  Conflict declaration answer + booking acceptance answer + acknowledgment checkbox status

•  Actor name, job name, client/brand name, shoot date

New requirement — Legal Records ZIP Export:

•  Casting director can download all PDFs for a job as a single ZIP file

•  Button location: Job Detail page, next to 'View Booking Sheet'

•  ZIP filename format: JobTitle_LegalRecords_YYYY-MM-DD.zip

1.5 Agent Form — Save and Return

Agents frequently start forms on mobile and get interrupted. Implement:

•  On each step completion, auto-save form state to form_progress table keyed by token

•  On form load, check for existing progress and restore to last completed step

•  Show 'Resuming your saved submission' notice at top if restoring

•  Clear progress record on successful submit

1.6 AI Smart Paste Parser

The BulkAddModal has a smart paste UI already built. Wire it to a backend API route:

•  POST /api/parse-actors — accepts raw pasted text, returns structured JSON array

•  Use Claude API (claude-sonnet-4-20250514) with a system prompt instructing it to extract: actor name, role, agent name, agent email, rate from any format of pasted text

•  Return confidence indicators so low-confidence extractions are flagged for manual review

•  If a parsed agent email matches an existing agent_contacts record, auto-confirm the match

⚠️  The UI shows a preview step before saving — the API just needs to return the structured data. No saving happens until the casting director confirms.

2. Agent Privacy & Data Isolation — CRITICAL

⚠️  This is a non-negotiable requirement. Productions frequently use non-favoured-nations deals where actors are on different rates. Agents must never see each other's data.

Enforce the following at every layer:

2.1 Form Token Isolation

•  Each agent's form link contains a unique UUID token (already in PRD Section 10)

•  The token grants access ONLY to that actor's form — no other actor's data is accessible via any token

•  Tokens expire after submission OR 48 hours, whichever comes first

2.2 API Route Enforcement

•  All agent-facing API routes must validate the token and return ONLY data for that specific actor/booking

•  No API route should ever return a list of actors, other agents' emails, other actors' rates, or any other booking's data to an agent-facing request

•  Backend must treat agent token requests as strictly scoped — even if the token is valid, it cannot access sibling records

2.3 Google Sheets

•  The Google Sheet linked to a job is for PRODUCTION and CASTING DIRECTOR eyes only

•  The sheet link must never appear in any agent-facing email or form

•  The unique form link sent to each agent must only ever resolve to their own form

2.4 Email

•  Each booking request email goes to ONE agent only — never CC or BCC other agents

•  Reminder emails are per-actor — never bulk-addressed

•  Email content must never reference other actors' names, rates, or statuses

3. Frontend Updates (Already in CastingBookingPro-5.jsx)

The following features have been added to the JSX. The backend integrations they require are noted.

•  Smart Paste with AI parsing — UI built, wire to POST /api/parse-actors

•  Agent address book autocomplete — UI built, wire to GET /api/agents?q= for suggestions

•  Job templates — UI built, wire to Supabase job_templates table

•  Wardrobe-only form mode — toggle on Add Actor modal, no backend change needed

•  Hold/Callback status — new status badges, stored in actor record in Supabase

•  Duplicate job with talent carry-over — logic built in JSX, actors copied on duplicate

•  Send All Requests button — UI built on Job Detail page, triggers batch email API

•  Save-and-return progress indicator on agent form — UI built, wire to form_progress table

•  Active conflict disclosure field — added to AgentForm Step 3, stored in submission record

•  Structured rate fields — session fee and buyout are now separate fields throughout

•  French language toggle — UI toggle present, marked as V2, no translation wiring needed now

4. New & Updated Data Fields

The following fields have been added or changed from the original PRD Section 4.3:

•  session_rate (Text) — replaces the single 'rate' field

•  buyout_fee (Text) — new separate field for buyout/usage fee

•  actor_status (Enum) — new field: Hold1 / Hold2 / Callback / Booked / Released

•  wardrobe_only (Boolean) — new field on booking record, suppresses legal block on agent form

•  current_campaigns (Long text) — new field on submission: 'Please list any brand campaigns actor is currently appearing in (enter None if none)'

•  form_language (Enum) — EN / FR — new field, V2 only, default EN

5. Out of Scope (V1)

•  French language translation (architecture flag only — do not build)

•  SMS/text notifications

•  Actor self-submission

•  Payment or contract processing

•  Availability checking

•  Integration with Breakdown Services or other casting databases

6. Delivery & Timeline

Budget: $700 CAD — unchanged

Timeline: 3–4 days (one extra day added for new scope)

Deliverables:

•  Deployed Vercel URL

•  Supabase project credentials

•  Google Cloud service account JSON for Sheets sync

•  Confirmation that all privacy/isolation tests pass (see Section 2)

•  Brief note confirming PDF receipt generation is working

Questions? Contact Powerhouse Casting before starting.